## Slide 1: 🎯 IREPS Indian Railway Tender Data Scraping & Visualization
Client Presentation
By: Anupam Manna (Data Scientist)

## Slide 2: 🚚 Goals & Deliverables
Scrape IREPS Tenders: Title, Org, Value, Dates, etc.
Store data in CSV/Excel & optional database
Create dashboard visualizations
Enable automated/scheduled data scraping

## Slide 3: 🛠️ Technology Stack
Scraping: Python, Selenium/Requests, BeautifulSoup
Storage: CSV, Excel, MySQL
Backend (if needed): Flask/Django
Visualization: Power BI / Plotly / Dash
Automation: Cron Jobs / Task Scheduler

## Slide 4: 🔀 Scraping Workflow
Access IREPS Portal
Search & Filter Tenders
Extract Data Fields
Store to File/Database
Schedule for Regular Updates

## Slide 5: 📊 Sample Data Table
Tender ID | Title | Org Name | Value | Start Date | End Date
2024/1234 | Supply of Rails | Central Railway | ₹12 Cr | 01-Mar-25 | 10-Apr-25
2024/5678 | Track Maintenance | E. Railway | ₹5.2 Cr | 02-Mar-25 | 15-Apr-25

## Slide 6: 🎛️ Dashboard Sneak Peek
Top Organizations by Tender Value
Monthly Trend of Tenders
Tenders by Location (Zone)
Status-wise Tender Count
Search & Filter Interface

## Slide 7: 👨‍💻 Automation & Maintenance
Scheduled Scraping using CRON
Login/Session Handling
Monthly Maintenance for Format Changes
Email Summary of New Tenders

## Slide 8: 📅 Project Timeline
Requirement Finalization – 2-3 Day
Scraper Development – 7-25 Days
Data Cleaning & Testing – 10 Day
Dashboard Setup – 10 Days
Deployment & Review – 1 Day
Buffer/Maintenance – 1 Day
Total: 7-25 Days

## Slide 9: 📊 Phase-wise Cost Breakdown:
Phase | Days | Role(s) | Cost
Requirement Finalization | 2–3 | PM + Developer | ₹14,000 – ₹21,000
Scraper Development | 7–25 | Developer | ₹35,000 – ₹125,000
Data Cleaning & Testing | 10 | Analyst | ₹45,000
Dashboard Setup | 10 | Analyst | ₹45,000
Deployment & Review | 1 | Deployment Engineer | ₹3,000
Buffer / Maintenance | 1 | Developer | ₹5,000

## Slide 10: 💰 Total Estimated Cost:
Minimum Cost: ₹147,000
Maximum Cost: ₹244,000

## Slide 11: ⏭️ Next Steps
Confirm scope & approval
Share credentials (if needed)
Schedule review checkpoints
Begin implementation